MASTER PLAN ROADMAP

Agentic AI Framework for Building Management Systems
System Roadmap & Implementation Plan

PHASES OVERVIEW (High-Level List with One-Line Justifications)

- Project Scaffolding & Infrastructure — Set up repository, runbook, and core infrastructure.
Why: Foundation for all development, experiments, and demos.

- Behavioral AHU Telemetry Simulator & Producer — Generate pattern-based, labelled AHU telemetry and replay it deterministically.
Why: Provides realistic, reproducible fault patterns without the complexity and risk of physics-based HVAC simulation.

- Consumer & Windowing Layer — Convert streaming telemetry into deterministic window summaries.
Why: Window summaries form the input contract for all downstream reasoning.

- Static Knowledge Base & Chroma Setup — Prepare manuals and past-case corpora for retrieval.
Why: Retrieval grounding must exist before enabling RAG-based reasoning.

- Indexer Worker (Case-History Persistence) — Persist window summaries as searchable historical context.
Why: Enables long-term memory and refinement for hierarchical RAG.

- Controller & Retrieval Routing — Implement orchestration logic and retrieval policy.
Why: Provides structured intelligence to drive hierarchical reasoning.

- LLM Reasoner Integration (Hierarchical RAG) — Diagnose faults using multi-stage retrieval and evidence.
Why: Main intelligence layer that produces explainable diagnostic outputs.

- Ticket Generator & SQLite Storage — Convert reasoner output into draft tickets stored in a DB.
Why: Creates an auditable human-in-loop diagnostic workflow.

- Streamlit Dashboard (UI Layer) — Provide scenario runner, monitoring, ticket viewer, and approval flow.
Why: Makes the system demonstrable, interpretable, and user-friendly.

- Evaluation, Robustness & Packaging — Run experiments, ensure reproducibility, and prepare final artifacts.
Why: Required for dissertation results, reliability, and submission readiness.

DETAILED PHASE-BY-PHASE BREAKDOWN

PHASE 1 — Project Scaffolding & Infrastructure

Purpose

Lay the foundation required for development, reproducibility, and demonstrations.

Scope

- Create Git repository and folder structure.

- Add scenario directory for telemetry and metadata.

- Prepare initial runbook and environment setup.

- Configure Docker Compose and Kafka (optional).

- Add configuration management (YAML/env).

- Add logging, utilities, and basic tooling.

Outputs

- Repository scaffold

- Initial runbook

- Infrastructure bootstrap

PHASE 2 — Behavioral AHU Telemetry Simulator & Producer
Purpose

Generate deterministic, pattern-based AHU telemetry using simple behavioural profiles (not physics), and replay the data for testing.

Scope
• Implement a profile-based AHU telemetry generator (normal, cooling coil fault, stuck damper, sensor drift).
• Inject deterministic patterns using seeded randomness (Gaussian noise, slow drifts, stuck values).
• Export telemetry.csv and metadata.json with labeled fault segments.
• Build a producer to replay telemetry through Kafka or a local queue.
• Ensure timestamp consistency and configurable replay speeds.
Outputs

- simulator.py

- Scenario CSVs + metadata

- producer.py

PHASE 3 — Consumer & Windowing Layer

Purpose

Transform raw telemetry into deterministic window summaries.

Scope

- Implement telemetry consumer.

- Buffer messages into sliding/tumbling windows.

- Extract features (mean, variance, slopes, deltas).

- Apply rule-based anomaly detection.

- Generate canonical window_summary JSON + text.

Outputs

- window_processor.py

- Feature vectors + text summaries

- Anomaly triggers

PHASE 4 — Static Knowledge Base & Chroma Setup

Purpose

Provide the grounding knowledge required for retrieval-augmented reasoning.

Scope

- Collect and chunk AHU/HVAC manuals.

- Write synthetic past-case summaries.

- Initialize Chroma DB.

- Create “manuals” and “past_cases” collections.

- Implement retrieval functions for each.

Outputs

- Manual corpus

- Past-case corpus

- Chroma collections

- Retriever functions

PHASE 5 — Indexer Worker (Case-History Persistence)

Purpose

Store window summaries as long-term searchable history for refinement.

Scope

- Create indexing queue.

- Build async worker to embed and upsert summaries.

- Ensure idempotent case-history entries.

- Implement retrieval API for historical summaries.

Outputs

- case_history collection

- indexer_worker.py

- history retrieval APIs

PHASE 6 — Controller & Retrieval Routing

Purpose

Provide orchestration logic and structured retrieval behaviour.

Scope

- Map symptoms to retrieval priorities.

- Implement Stage 1 retrieval (manuals + past cases).

- Implement Stage 2 refinement (case-history).

- Build controller workflow:

  - accept window summary

  - route retrieval

  - evaluate output confidence

  - trigger refinement if required

Outputs

- controller.py

- Retrieval policy

- Orchestration glue

PHASE 7 — LLM Reasoner Integration (Hierarchical RAG)

Purpose

Perform structured, evidence-based multi-stage diagnostic reasoning.

Scope

- Build prompt templates for reasoning.

- Define structured diagnosis schema:

  - root_cause

  - confidence

  - evidence_ids

  - reasoning_trace

  - recommended_actions

- Enforce provenance (evidence citation).

- Implement one refinement loop.

- Validate consistency and correctness.

Outputs

- reasoner.py

- Diagnosis schema

- Evidence-aware prompts

PHASE 8 — Ticket Generator & SQLite Storage

Purpose

Persist diagnoses as trackable, human-reviewable tickets.

Scope

- Define ticket model.

- Set up SQLite database.

- Generate draft tickets from diagnoses.

- Implement state transitions (Draft → Approved/Rejected).

- Store evidence references.

Outputs

- ticket_service.py

- tickets.db

- Ticket workflow

PHASE 9 — Streamlit Dashboard (UI Layer)

Purpose

Provide interactive visualization and control for demo and human oversight.

Scope

- Scenario runner (start/stop replay).

- Live monitor (window summaries + anomaly flags).

- Tickets board with filtering options.

- Ticket detail view with evidence + reasoning.

- Approval/rejection controls.

Outputs

- Streamlit UI

- Scenario runner UI

- Ticket review UI

PHASE 10 — Evaluation, Robustness & Packaging

Purpose

Evaluate system performance, ensure stability, and prepare final deliverables.

Scope

- Implement baseline (single-step) RAG.

- Batch evaluation across multiple scenarios.

- Collect metrics (accuracy, false positives/negatives, provenance precision).

- Build plots and confusion matrix.

- Add logging, error handling, reproducibility snapshot.

- Prepare final runbook, demo scripts, and packaging.

Outputs

- evaluation_runner.py

- Results + plots

- Final documentation

- Demo artifacts